SERVICE AGREEMENT

Project: Website Development + Brand Foundation Package

Client: __________________________

Provider: ________________________

Date: ____________________________

1. Purpose

This Service Agreement defines the terms under which the Provider will deliver website development services and a brand‑foundation package for historical‑preservation and heritage‑grade roofing and scaffolding company.

2. Scope of Services

The Provider will deliver all services listed in the accompanying Scope of Work (SOW), including:

• Four‑page website design and development

• Copywriting for all website pages

• Brand‑foundation package (messaging sheet, tone guidelines, style guide, asset library setup, reusable copy blocks)

• Technical setup and quality assurance

Any services not listed in the SOW are considered out of scope and require a separate agreement or change order.

3. Deliverables

The Provider will deliver the following:

• Fully assembled website (Landing, About, Contact, Gallery)

• Style guide (web + print specifications)

• Messaging sheet and tone guidelines

• Organized asset library

• Reusable copy blocks for future brochure use

Deliverables will be provided digitally.

4. Timeline

The Provider will follow the project timeline included below.

Timeline adjustments may occur based on Client response times, asset delivery, or revision requests.

5. Client Responsibilities

The Client agrees to provide:

• Archival images for landing page

• Project photos for gallery

• Company background information

• Any required compliance or regulatory language

• Timely feedback during review phases (within 3 business days when possible)

Delays in Client responses may extend the project timeline.

6. Payment Terms

• 50% deposit due at project start

• Remaining 50% due upon final delivery

• Payments are non‑refundable once work has begun

• Late payments may incur a 5% fee after 10 days

Work will not begin until the deposit is received.

7. Additional Services

Future brochure work, print formatting, photo retouching, or additional copywriting are not included in this agreement. These services may be contracted separately at the rates listed in the SOW.

8. Intellectual Property

Upon final payment:

• The Client owns all final website copy, design, and brand‑foundation materials.

• The Provider retains ownership of any draft materials, working files, or proprietary processes.

• The Client is responsible for securing rights to any images they provide.

9. Termination

Either party may terminate the agreement with written notice.

If terminated:

• The Provider will deliver any completed materials that have been paid for.

10. Confidentiality

Both parties agree to keep all project information, proprietary methods, and non‑public business details confidential.

11. Acceptance

By signing below, both parties agree to the terms of this Service Agreement and the attached Scope of Work.

Client Signature: ___________________________

Date: ___________________________

Provider Signature: _________________________

Date: ___________________________

PROJECT TIMELINE

Phase 1 – Discovery (3–5 days)

• Intake meeting

• Review of Client goals

• Collection of archival images and project photos

• Confirmation of preservation‑grade positioning

• Technical requirements review

Phase 2 – Copywriting (5–7 days)

• Drafting all website copy

• Drafting brand‑foundation messaging

• Drafting tone guidelines

• Drafting reusable brochure‑ready copy blocks

• Client review + revision round

Phase 3 – Design (5–7 days)

• Landing page layout

• About page layout

• Contact page layout

• Gallery grid structure

• Style guide creation (web + print)

• Client review + revision round

Phase 4 – Build & Assembly (5–7 days)

• Page construction

• Integration of archival and project images

• Contact form setup

• Responsive design adjustments

• SEO‑ready formatting (titles, descriptions, alt text)

Phase 5 – QA + Final Revisions (3–5 days)

• Cross‑device testing

• Accessibility checks

• Final copy adjustments

• Final design refinements

• Client approval

Total Estimated Timeline: 3–4 weeks

(Subject to Client response times and asset delivery.)

Project Pricing Summary

Website Build (4 Pages)

• Discovery + Brand Positioning: $250

• Copywriting (all pages + web style guide): $650

• Landing Page Design + Archival Image Integration: $450

• About Page Design: $300

• Contact Page + Form Setup: $250

• Gallery Page (Instagram‑style grid): $350

• Site Assembly + QA: $300

Website Subtotal: $2,550

Brand Foundation Package (supports both website + future brochure)

Includes:

• Messaging sheet

• Tone guidelines (web + print)

• Style guide with CMYK + print typography rules

• Asset library setup (archival + project photos)

• Copy blocks structured for brochure reuse

Brand Foundation Package: $400

Future Brochure Work (priced separately, ultimately depends on the company the client lands on)

Some clients prefer to hire a company to handle their literature end-to-end from copywriting to printing, others prefer to use their existing website copywriting to design their own brochure layout and only hire a company to do the printing.

• Print‑ready formatting: $150

• Additional copywriting (per section): $200–$400