# SERVICE AGREEMENT

Project: Website Development and Brand Foundation Package
Client: ________________________________
Provider: _____________________________
Date: __________________________________

## 1. Purpose

This Service Agreement governs the terms under which the Provider will deliver website development services and a brand foundation package for Preservation Slate and Tile, a specialty contractor providing natural slate, clay tile, and period copper roofing for historical and heritage-grade structures.

## 2. Scope of Services

The Provider will deliver the services described in this Agreement and the Project Timeline below, including:

- Four-page website design and development

- Copywriting for all website pages

- Brand foundation package (messaging sheet, tone guidelines, style guide, asset library setup, and reusable copy blocks)

- Technical setup and quality assurance

Services not listed above are out of scope and require a written change order before work begins.

## 3. Deliverables

Upon project completion the Provider will deliver:

- Fully assembled website (Home, About, Contact, Gallery)

- Style guide (web and print specifications)

- Messaging sheet and tone guidelines

- Organized asset library

- Reusable copy blocks formatted for future print use

All deliverables will be provided in digital format.

## 4. Revisions

Each project phase includes one round of Client-directed revisions. A revision round is consolidated written feedback on a single deliverable, submitted within the Client review window. Additional revision rounds beyond those included may be contracted separately at the rates listed in Section 8.

## 5. Timeline

The Provider will follow the project timeline included in this Agreement. Adjustments may occur based on Client response times, asset delivery, or revision scope. Client feedback submitted after the three-business-day review window may delay subsequent phases proportionally.

Total estimated duration: 3–4 weeks from receipt of deposit and Client assets.

## 6. Client Responsibilities

The Client agrees to provide prior to or during Phase 1:

- Archival images for the home page

- Project photographs for the gallery

- Company background and history

- Any required compliance, regulatory, or preservation-authority language

- Consolidated written feedback within 3 business days of each deliverable

The Client is responsible for obtaining rights to all images and content provided to the Provider. Delays in Client-supplied materials or feedback extend the project timeline proportionally.

## 7. Payment Terms

- A 50% deposit is due before work begins. No work commences until the deposit is received.

- The remaining 50% is due upon final delivery. Completed files and the finished website will not be transferred until the final payment clears.

- Payments are non-refundable once work on the associated phase has begun.

- Invoices unpaid after 10 business days are subject to a 5% late fee on the outstanding balance, applied per additional 10-day period until paid.

## 8. Additional Services

The following are not included in this Agreement and may be contracted separately:

- Print brochure layout and formatting

- Photo retouching or editing

- Copywriting beyond the pages listed in Section 2

- Ongoing website maintenance or hosting

- Future brand material updates

Rates for additional services are listed in the Project Pricing Summary.

## 9. Intellectual Property

Upon receipt of final payment:

- The Client owns all final website copy, design files, and brand foundation materials delivered under this Agreement.

- The Provider retains ownership of draft materials, working files, and any proprietary processes or methodologies used in producing deliverables.

- The Client is solely responsible for securing rights to any images, logos, or third-party content they supply.

## 10. Termination

Either party may terminate this Agreement with written notice.

Upon termination:

- The Provider will invoice for all work completed through the termination date, at the per-phase rates in the Project Pricing Summary.

- Any balance owed for completed work is due within 10 business days of the termination notice.

- The Provider will deliver completed deliverables only after all outstanding balances are paid.

- The deposit is non-refundable.

## 11. Confidentiality

Both parties agree to keep all project information, business details, pricing, and non-public materials confidential during the project and for two years following completion, unless disclosure is required by law.

## 12. Limitation of Liability

The Provider’s total liability under this Agreement shall not exceed the total fees paid by the Client. The Provider is not liable for indirect, incidental, or consequential damages.

## 13. Governing Law

This Agreement is governed by the laws of the State of Texas. Any disputes shall be resolved in the courts of Tarrant County, Texas.

## 14. Acceptance

By signing below, both parties confirm they have read, understood, and agreed to the terms of this Service Agreement.

Client Signature: ___________________________ Date: _____________

Printed Name: _______________________________

Provider Signature: __________________________ Date: _____________

Printed Name: _______________________________

# PROJECT TIMELINE

## Phase 1: Discovery (3–5 days)

- Intake meeting and goal review

- Collection of archival images and project photographs

- Confirmation of preservation-grade positioning and scope

- Technical requirements review

## Phase 2: Copywriting (5–7 days)

- Drafting all website page copy

- Drafting brand foundation messaging and tone guidelines

- Drafting reusable copy blocks for future print use

- Client review and revision round

## Phase 3: Design (5–7 days)

- Home, About, Contact, and Gallery page layouts

- Style guide creation (web and print specifications)

- Client review and revision round

## Phase 4: Build and Assembly (5–7 days)

- Page construction and image integration

- Contact form setup

- Responsive design and cross-device adjustments

- SEO-ready formatting (page titles, meta descriptions, image alt text)

## Phase 5: QA and Final Delivery (3–5 days)

- Cross-device and cross-browser testing

- Accessibility review

- Final copy and design adjustments

- Client approval and file transfer

Total Estimated Timeline: 3–4 weeks
Subject to Client asset delivery and review response times.

# PROJECT PRICING SUMMARY

## Website Build: 4 Pages

| # Line Item Discovery and Brand Positioning | # Rate $250 |  |
| --- | --- | --- |
| Copywriting: all pages and web style guide ¦ $650 ¦ |  |  |
| Home Page Design and Archival Image Integration | $450 |  |
| About Page Design | $300 |  |
| Contact Page and Form Setup | $250 |  |
| Gallery Page | $350 |  |
| Site Assembly and QA | $300 |  |
| Website Subtotal | $2,550 |  |

## Brand Foundation Package: $400

Includes messaging sheet, tone guidelines (web and print), style guide with CMYK and print typography specifications, organized asset library, and reusable copy blocks structured for brochure use.

## Total Project Investment: $2,950

## Additional Services (contracted separately)

| Service | Rate |
| --- | --- |
| Print-ready brochure formatting | $150 |
| Additional copywriting (per section) | $200–$400 |
| Photo retouching or editing | By quote |